## Slide 1: AI-Based Ballpark Quotation Tool
Team:
Nida Ejaz
Temur Kuchkorov
Javokhirbek Parpikhodjaev
Checkpoint 1: Design & Management Plan

## Slide 2: Table of Contents
Project Context
  IVECO Group & FPT Industrial overview
Problem Statement
  Challenges in the current quotation process
The Solution: Ballpark Quotation Tool
  Value Proposition & Objectives
  AI-driven approach
Stakeholder Analysis
  Users & Needs (User Persona)
Project Management
  WBS, Gantt & Roadmap
Checkpoint 1

## Slide 3: IVECO Group

## Slide 4: Problem Statement
Manual Intensity: Analyzing PR Excel files is slow and requires deep expert knowledge.
Fragmented Data: There is no centralized database linking historical PRs with their final R&D Offers.
HIGH DEPENDENCY: The process relies heavily on individual expert knowledge, creating a risk of knowledge loss
Inconsistency: Different Customer Managers provide different quotes for similar requests

## Slide 5: The Solution: AI-Based Ballpark Quotation Tool
Automatically extracts technical specifications from PR Excel files
Utilizes a structured database of past PR-Offer pairs to inform estimations
Predicts R&D effort broken down by function for high accuracy
Interface for managers to review, refine, and validate AI output before final submission.
Development of an automated, data-driven system to provide fast and reliable R&D effort estimations, reducing manual workload for Customer Managers.

## Slide 6: Value Proposition
For the Customer Manager:
  Speed: Instant preliminary estimations replace days of manual analysis.
  Accuracy: Data-driven predictions improve consistency across all quotations.
  Efficiency: Drastic reduction in manual workload, allowing focus on high-value tasks
For the Business:
  Agility: Faster "Go/No-Go" decisions accelerate the sales cycle.
  Standardization: A unified process across all functions and departments

## Slide 7: Sustainable Development Goal
SDG 9: Industry, Innovation and Infrastructure
  Enhancing industrial capability through digitalization and AI-driven automation.
SDG 12: Responsible Consumption and Production
  Reducing "Engineering Waste" by minimizing duplicated efforts and optimizing resource planning

## Slide 8: Project Objectives & Roadmap
Data Foundation
Modeling Strategy
Decision Support
Consolidating historical PRs & Offers.
Effort forecasting per function
Data-driven estimation model
Suggesting historical projects as benchmarks.
Interface for manager validation & model refinement
Extracting data from raw Excel files

## Slide 9: Stakeholders Map
External
Indirect
Direct
Customer Manager
Function Owners
AI & Data Team
Project Mentors
AI & Data Team
Platform Engineering
Database Engineers
Customers
Suppliers
Senior Management
Developers

## Slide 10: User Persona
John
Customer Manager
Constantly receives complex Product Requests (PRs) in Excel format containing unstructured technical data
Behavior & Habits
1) Struggling to find historical "PR-Offer" pairs scattered across local files
2) The manual analysis of Excel files is too slow for urgent commercial opportunities
Pain Points & Frustrations
41 years old, works at
FPT Industrial
Demographics
Reduce quotation time from days to minutes. Ensure consistent pricing across markets. Minimize manual Excel data entry.
GOALS & Needs
Can use: Historical Offers, Technical Product Specifications
Can produce: Validated Ballpark Estimations, Feasibility Reports
Data Can Produce/Use
An AI-driven dashboard that parses PR files and generates a preliminary cost breakdown by function (Design, Testing, Calibration), highlighting similar historical cases for validation
Expected Outputs

## Slide 11: User Journey
Awareness
Decision
Delivery & Use
Consideration
Loyalty & Advocacy
Receives PR and realizes that manual estimation is time-consuming.
Searches past cases, but struggles with inconsistent or missing data
Uploads PR to the Ballpark Tool and receives an AI-generated estimate
Engages with Function Owners to validate/refine the estimate before sending it to the customer
Continues using the tool for consistent and efficient estimations

## Slide 12: User Requirement
Functional Requirements: | Non-functional:
Data Ingestion & Preparation Upload PR Excel files Extract key PR data (NLP) Structured PR–Offer database Core R&D Cost Prediction Function-level R&D cost prediction Retrieve similar historical PRs Decision support indicators (past matches) Review & Output Human review and refinement Export final estimation (Excel/PDF) | Performance & Accuracy Fast predictions Consistent and accurate Usability & Transparency Easy to use Explainable outputs System Integrity Secure internal access Maintainable & scalable

## Slide 13: Functional Diagram
Input: PR Excel + Database
Process: NLP → Features → Model → Review
Output: R&D estimation + similar cases
Product Request (PR) Excel – User Upload
Historical PR–Offer Database
PR Parsing & NLP Extraction
PR–Offer DB & Feature Engineering
Function-Level Effort Prediction
Similar Case Retrieval
Human Review (Customer Manager + Function Owners)
Final Output: Validated R&D Estimation & Feasibility Report
input
processing
Output & Review

## Slide 14: Manage - Work breakdown structure
WP1 — Design and Management
  Duration: 1 Nov 2025 → 19 Nov 2025
  T1.1 Define Value Proposition
  T1.2 Set Objectives
  T1.3 Identify Stakeholders
  T1.4 Functional Diagram
  T1.5 Design and Management Plan
  T1.6 Prepare Checkpoint 1 presentation
WP2 — Data Collection and Preparation
  Duration: 20 Nov 2025 → 30 Nov 2025
  Tasks:
  T2.1 Collect historical PR–Offer Excel files
  T2.2 Clean and structure data
  T2.3 Design PR–Offer database
  T2.4 Explore PR text and fields
WP3 — Model Development
  Duration: 1 Dec 2025 → 10 Dec 2025
  Tasks:
  T3.1 NLP for PR extraction
  T3.2 Feature engineering
  T3.3 Regression model for function-level effort prediction
  T3.4 Similar-case retrieval module
  T3.5 Evaluation & refinement
  T3.6 Prepare Checkpoint 2 presentation
WP4 — Deployment and Delivery
  Duration: 11 Dec 2025 → 7 Jan 2026
  Tasks:
  T4.1 Meeting with IVECO for feedback
  T4.2 Project Deployment
  T4.3 Prepare Checkpoint 3 presentation
  T4.4 Final technical report

## Slide 15: Manage - Gantt
 |  | NOV |  |  |  | DEC |  |  |  | JAN |  | 
 |  | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3
Project Management |  |  |  |  |  |  |  |  |  |  |  | 
Project Definition |  |  |  |  |  |  |  |  |  |  |  | 
Design Plan |  |  |  |  |  |  |  |  |  |  |  | 
Management Plan |  |  |  |  |  |  |  |  |  |  |  | 
Data Preparation |  |  |  |  |  |  |  |  |  |  |  | 
Data Collection |  |  |  |  |  |  |  |  |  |  |  | 
Data Cleaning |  |  |  |  |  |  |  |  |  |  |  | 
Model Development |  |  |  |  |  |  |  |  |  |  |  | 
Model Selection and Training |  |  |  |  |  |  |  |  |  |  |  | 
Model Evaluation |  |  |  |  |  |  |  |  |  |  |  | 
Communication |  |  |  |  |  |  |  |  |  |  |  | 
Meetings with Iveco |  |  |  |  |  |  |  |  |  |  |  | 
Checkpoint preparation |  |  |  |  |  |  |  |  |  |  |  | 
Final Presentation |  |  |  |  |  |  |  |  |  |  |  | 
: Completed
CP1
(19/11/2025)
CP2
(10/12/2025)
CP3
(07/01/2026)

## Slide 16
THANK YOU